PROJECT REPORT

Smart Wall Paint Visualizer

A MERN Stack Based Virtual Room Paint & Design Preview Application

Prepared for

Unified Mentor

Reference Product: Smart Wall Paint Visualizer

Document Type: Product Requirements & Project Report

Technology Stack: MongoDB · Express.js · React.js · Node.js (MERN)

Date: August 2026

1. Executive Summary

The Smart Wall Paint Visualizer is a web-based application that enables users to visualize how different wall paint colours and designs will appear in their own rooms before committing to an actual paint purchase. By uploading a photograph of a room, selecting the wall area, and applying virtual paint colours or patterns, users receive a realistic before-and-after preview that removes much of the guesswork involved in choosing a paint colour.

Built end-to-end on the MEAN stack (MongoDB, Express.js, React.js, Node.js), the platform is designed as a fully integrated system spanning frontend visualization tools, a secure backend API, and a structured database of users, projects, colours, and patterns. The project is being developed in collaboration with Unified Mentor, using Behr Paint Visualizer as a market reference point.

This report consolidates the problem statement, objectives, scope, functional and non-functional requirements, technical architecture, data model, user flow, key performance indicators, assumptions, constraints, and deliverables that together define the first phase of the project.

2. Introduction and Context

Choosing the right wall paint colour is a critical and often stressful decision in home interiors. Most customers currently rely on imagination, physical sample cards, or showroom displays to make this choice. None of these methods accurately represent how a colour will actually look once applied, because real rooms differ from showrooms in lighting conditions, wall texture, furniture, and surrounding decor.

A digital visualizer bridges this gap by allowing a user to preview paint colours directly on a photograph of their own room, offering a far more realistic and personalised sense of the final result before any paint is purchased or applied.

3. Problem Statement

Customers currently face several difficulties when selecting suitable wall paint colours and designs:

- They cannot accurately visualize how the final painted wall will look.

- Shade cards and showroom samples do not reflect the actual lighting conditions of the customer's room.

- Incorrect paint choices lead to customer dissatisfaction and the added cost of repainting.

- There is no easy, user-friendly, self-service virtual preview solution available to common users.

4. Objectives

4.1 Primary Objectives

- Enable users to preview wall paint colours on photographs of their actual rooms.

- Reduce incorrect paint selection and the resulting repainting expenses.

- Improve customer confidence in interior design decisions.

- Provide a realistic and interactive visualization experience.

4.2 Secondary Objectives

- Support interior designers and painters during client consultations.

- Assist paint retailers in guiding customer decision-making.

- Encourage digital adoption in home improvement planning.

- Demonstrate a practical, production-style implementation of the MEAN stack.

5. Scope of the Product

5.1 In Scope (Phase 1)

- Web-based room image upload.

- Manual wall area selection.

- Virtual paint colour application.

- Before-and-after preview.

- Save and download painted images.

- User and admin roles.

5.2 Out of Scope (Phase 1)

- Automatic AI-based wall detection.

- AR/VR live camera preview.

- Mobile application.

- Direct paint purchase and payment.

6. Functional Requirements

6.1 User Features

- User registration and login.

- Upload room images (JPG/PNG).

- Select wall areas manually using brush or polygon tools.

- Apply different paint colours and basic designs.

- Adjust opacity for a more realistic effect.

- Preview before-and-after results.

- Save and download final designs.

6.2 Design and Visualization Management

- Colour palette management.

- Support for solid colours and dual-tone walls.

- Editable wall selection.

- Multiple design trials per uploaded image.

6.3 Admin Features

- Manage paint colours and shade details.

- Add, update, or remove available designs.

- View user activity and saved designs.

- Maintain system configurations.

7. Non-Functional Requirements

- Simple and intuitive user interface.

- Responsive design for desktop and tablet.

- Fast image rendering and processing.

- Secure handling of user data.

- High system availability.

8. Technology Stack (MERN)

| Layer | Technologies |
| --- | --- |
| Frontend | React/ HTML5 / CSS3 / JavaScript |
| Backend | Node.js, Express.js, RESTful APIs, JWT Authentication |
| Database | MongoDB (Users, Projects, Colours, Patterns) |
| Deployment | AWS / Vercel / Netlify |

9. User Flow (High-Level)

- User registers or logs in.

- User uploads a room image.

- User selects the wall area.

- User applies a paint colour or design.

- User previews the changes.

- User saves or downloads the final image.

10. Data Requirements

Data will be stored in MongoDB across collections such as Users, Projects, Colors, and Patterns. Images will be stored with metadata (URLs) either directly in the database or in a dedicated media store.

10.1 Project / Room Data

- Project ID, User ID (owner).

- Original photo file (stored URL or file reference).

- Wall selection coordinates / polygon (JSON).

- Applied colour / design ID and settings (finish, brightness level).

- Date created / modified.

10.2 Paint Colour Data

- Colour ID (unique).

- Name (e.g. "Ocean Breeze Blue").

- HEX / RGB code(s).

- Brand / manufacturer.

- Finish options (e.g., matte, glossy).

- Category tags (e.g., "Living Room", "Accent").

- Image swatch or background for display.

10.3 Pattern / Wallpaper Data

- Pattern ID.

- Name and description.

- Category / style (e.g., "Floral", "Geometric").

- Image file (texture or sample).

- Dimensions or scaling info.

10.4 User Data

- User ID, name, email, password hash.

- Role (User, Admin).

- Account creation date.

- Saved project references.

- Favourite colours / patterns list.

10.5 Admin Data

- Admin ID (same schema as user).

- Privileges / permissions.

- System settings references.

11. Key Performance Indicators (KPIs)

- Number of room images uploaded.

- Number of designs saved.

- Average user session duration.

- User satisfaction feedback.

12. Assumptions and Constraints

12.1 Assumptions

- Users upload clear room images.

- Manual wall selection is acceptable for Phase 1.

- Users have basic internet and browser access.

12.2 Constraints

- Image processing performance depends on image size.

- Limited design and texture options initially.

- No AI automation in the first version.

13. Deliverables

| Deliverable | Description |
| --- | --- |
| PRD Documentation | Complete Product Requirements Document detailing all features, flows, and requirements. |
| Web Application | Fully functional Angular / Node web application with all in-scope features. |
| Admin Dashboard | Admin interface for content and user management. |
| Database Schema | Defined MongoDB collections for users, projects, colours, and patterns. |
| User Documentation | Guide for end users, e.g. a "How to Use" tutorial within the app. |
| Developer Documentation | README, setup and deployment instructions, API documentation. |
| Deployed System | Live deployment on a cloud environment (with domain) for demonstration. |
| Analytics Setup | Dashboard showing real-time KPIs and usage data. |

14. Expected Impact

- Simplifies the wall paint selection process.

- Reduces customer dissatisfaction.

- Saves time and cost for users.

- Enhances digital decision-making in interior design.

15. Future Enhancements

- AI-based automatic wall detection.

- Advanced textures and 3D previews.

- Lighting simulation (day / night modes).

- Integration with paint brands and retailers.

16. Project Guidelines and Implementation Notes

- The room images uploaded by users must be original and owned by the user, ensuring no copyright or privacy violations.

- The application should provide a realistic visual representation of paint colours and designs; however, users should be informed that final results may vary due to lighting, screen calibration, and wall texture.

- Manual wall selection tools must be simple, accurate, and user-friendly to ensure correct paint application on selected areas.

- All paint colours, shade codes, and designs displayed in the system should be clearly defined and consistently applied across previews.

- The project must be implemented as a web-only application using the MEAN stack, following clean coding standards and modular architecture.

- The system should include a minimum of 6–7 interconnected functional pages, such as Login, Image Upload, Wall Selection, Colour Preview, Saved Designs, and Admin Panel.

- Image uploads and user data must be handled securely, ensuring proper validation and storage practices.

- The application should function as a complete end-to-end system, where all modules (frontend, backend, database) are fully integrated.

- Focus should be on real-life usability, allowing non-technical users to easily preview and compare wall paint options before finalizing their decision.

17. Conclusion

The Smart Wall Paint Visualizer addresses a genuine, widely felt pain point in home interior planning by giving users a realistic, self-service way to preview paint colours and designs on their own rooms. Scoped tightly for its first phase around manual wall selection, colour and pattern application, and save/download functionality, the project is well suited to a focused MERN stack implementation while leaving clear room to grow toward AI-assisted wall detection, AR/VR previews, and retailer integrations in future phases.